MediLink

Phase 2 — Scope & Screen Breakdown

Mobile App + Web App  ·  Planning baseline for design & development

Status: Draft for team review    Stack: Next.js · Supabase · React Native (Expo)    Region: Oman

# 0. Purpose of this document

This is a working scope and screen map for Phase 2 of MediLink — the healthcare appointment platform that connects patients with clinics, doctors, technicians, and platform admins. It exists to align the team before design and development begin: who we are building for, which screens each surface needs, what ships in Phase 2 versus later, and the open questions we must close first.

It is deliberately lean. Detailed feature mechanics already live in the feature spec (F01–F60) and the role walkthrough (“Who Does What & How”); this document references those rather than repeating them.

# 1. User types (roles)

MediLink has five roles. Accounts are created in a strict chain — the platform owner seeds clinics, clinics onboard their own staff, and patients self-register. No role can create a role above itself.

| Role | Who they are | Surface | Created by | Scope of access |
| --- | --- | --- | --- | --- |
| Super Admin | 1–2 MediLink company staff running the platform | Web (private) | Seeded in DB at launch | Full platform |
| Clinic Admin | Clinic manager / front-desk supervisor | Web (clinic portal) | Super Admin email invite | Own clinic only |
| Doctor | Licensed physician at a clinic | Web (clinic portal) | Clinic Admin email invite | Own schedule + assigned patients |
| Technician | Lab / radiology staff | Web (clinic portal, restricted) | Clinic Admin email invite | Lab result uploads only |
| Patient | Anyone booking care in Oman | Mobile + Web (public) | Self-registered | Own bookings, records, payments |

Note: Doctor and Technician share the same clinic portal but see very different views — enforced at the database level via Supabase RLS, not just hidden UI.

# 2. Mobile app — screen list (Patient only)

The mobile app is patient-facing only. Clinic staff and admins never use it. Screens are grouped by the patient journey.

### Onboarding & Auth

- Splash / welcome

- Sign up (email+password, Google, Apple)

- Phone verification (OTP)

- Login

- Forgot / reset password

### Profile & Records

- Profile setup (photo, DOB, gender, blood group, address, emergency contact)

- Medical history form (allergies, conditions, medications, surgeries)

- Add / manage family members (up to 5)

- Document Vault (upload & view prescriptions, reports, imaging, insurance)

- Insurance card entry

### Discovery & Booking

- Home dashboard (next appointment, recent doctors, reminders, AI entry point)

- Search / explore doctors (filters: specialty, location, distance, fee, availability)

- AI symptom checker / doctor suggestion

- Doctor profile (bio, fees, ratings, live availability, slot picker)

- Facility / clinic profile

- Slot picker (date & time)

- Booking review (who it's for, type, fee summary)

- Payment handoff (Thawani / Ompay) + return state

- Booking confirmed

- Join waitlist (when fully booked)

- Emergency / walk-in request

### Appointment Day & After

- My appointments (upcoming / past tabs)

- Appointment detail card with Check-In

- Pre-consultation form (online visits)

- Virtual waiting room (online visits)

- Video call screen

- Visit summary (AI plain-language)

- Prescription view + 24h pharmacy share link

- Lab results view (Document Vault)

- Leave rating & review

- One-tap follow-up rebooking

### Communication & System

- Secure doctor messaging (7-day window post-visit)

- In-app notification centre

- Settings (language EN/AR, theme, notification prefs)

- Privacy & data (export data, delete account, consent toggles)

# 3. Web app — screen list

The web app covers three distinct portals plus the public patient site. They share a codebase and design system but are gated by role.

## 3a. Public Patient Web (medilink.com)

Mirrors the mobile patient experience, plus SEO-driven discovery pages. Same auth, booking, records, and post-visit flows as mobile.

- Marketing / landing page

- Public doctor profile pages (SEO, JSON-LD)

- Public clinic profile pages (SEO, JSON-LD)

- Search & filter results

- Full patient auth, booking, payment, records, messaging (web versions of the mobile screens above)

## 3b. Clinic Portal (medilink.com/clinic)

Used by Clinic Admins, Doctors, and Technicians — one portal, three role-based views.

### Clinic Admin

- Activation: set password

- Facility dashboard home

- Clinic profile editor (logo, cover, address+map pin, hours, services, gallery, insurances)

- Add doctor (5-step onboarding form)

- Add technician form

- Team calendar (multi-doctor day/week, drag-to-reassign)

- Live queue / reception (real-time check-ins, call next, walk-in add, emergency approve/reject)

- Reviews panel (reply, flag/escalate)

- Announcements (broadcast to clinic patients)

- Earnings dashboard (revenue by period, per-doctor, payment split, payouts)

- Refunds management

- Analytics (busiest hours, top doctors, demographics, no-show rate)

- PDF report export

### Doctor

- Doctor dashboard home

- Live status toggle (Available / With Patient / On Break / Unavailable)

- Appointment detail panel (patient history, pre-consult form, attached docs)

- Video call + patient panel (side by side)

- Add clinical notes

- Write digital prescription

- Lab request (creates technician task)

- Secure messaging threads

- Staff performance / own metrics

### Technician

- Activation: set password

- Lab requests list (pending / processing / uploaded)

- Upload result form (file + notes → deliver to patient)

## 3c. Super Admin Panel (medilink.com/super-admin)

Private, IP-allowlisted, mandatory 2FA. Platform health and governance — not day-to-day clinic operations.

- Login + 2FA verify

- Platform dashboard (cross-clinic bookings, revenue, active users)

- Clinic management (create clinic, set admin seats & permissions, suspend/unsuspend)

- Create clinic admin (invite)

- User management (search, change role)

- Content moderation (escalated/flagged reviews)

- Audit logs (immutable, searchable)

- System config (SMS templates, AI prompts, fee %)

# 4. Phase 2 vs. later

Phase 2 should deliver a complete, bookable, paid, end-to-end care loop across all five roles. The principle: everything required to find a doctor, book, pay, attend (in-person or video), and receive records ships in Phase 2. Convenience, optimisation, and compliance-hardening layers come after, except where a regulator or launch market forces them earlier.

| Area | Phase 2 (must ship) | Later phase |
| --- | --- | --- |
| Auth | Email/password, OTP phone verify, social login, RBAC, 2FA for admin/doctor | — |
| Patient | Profile, family accounts, medical history, home dashboard, Document Vault, favourites | — |
| Doctor/Facility | Doctor & facility profiles, team calendar, reviews, live availability status, review moderation | — |
| Scheduling | Booking, reschedule/cancel, queue, web check-in, overbooking control, follow-up rebooking, emergency/walk-in | Waitlist automation, calendar sync (Google/iCal/Outlook), multi-location booking |
| Payments | Thawani/Ompay integration, invoice/receipt PDF, earnings dashboard | Refund automation, insurance auto-verification (manual confirm in P2) |
| Notifications | SMS/email/WhatsApp reminders, push, in-app centre, secure messaging | Broadcast announcements |
| AI | Symptom checker, AI doctor suggestion, AI post-visit summary | AI scheduling assistant, prescription OCR scanner |
| Telehealth | Video consultation, pre-consultation form, virtual waiting room | — (all core to P2) |
| Records | Prescription management, lab results delivery | — |
| Analytics | Facility analytics, revenue reports | Staff performance metrics, PDF report export |
| System | Bilingual EN/AR (RTL), super admin panel, audit logs, CI/CD, SEO | Offline mode (mobile), dark mode, full GDPR tooling (export/delete) — confirm legal timing |

Open call for the team: confirm whether telehealth (video) is genuinely Phase 2 or a fast-follow. It is the single biggest scope driver and is marked here as in-scope.

# 5. Open questions to close before design/dev

These need answers from product/business before we lock screens. Grouped by theme.

### Scope & sequencing

- Is video telehealth in Phase 2, or a fast-follow? (Biggest scope lever.)

- Is the public SEO patient web a Phase 2 deliverable, or does Phase 2 ship mobile + clinic/admin portals first?

- Single clinic at launch, or multi-clinic from day one? Affects super-admin tooling priority.

### Payments & money

- Thawani or Ompay first — or both at launch? Which is the primary gateway?

- What is the platform fee model (percentage per booking)? Needed for the payments schema and super-admin config.

- Refund policy specifics: full vs. partial cut-off hours, who approves.

- Insurance: confirmed as manual admin verification for Phase 2 (auto-verification later)?

### Clinical & compliance

- Which Oman health-data / privacy regulations apply, and do data export + account deletion need to ship in Phase 2 or can they follow?

- Digital prescription: is a doctor e-signature legally sufficient in Oman, or is additional verification required?

- Data residency: must patient data be hosted in-region? Affects Supabase project region.

- Audit log retention period and what counts as a 'sensitive action' to log.

### Product behaviour

- WhatsApp reminders require pre-approved Meta message templates — who owns getting these approved before launch?

- Video provider: is Daily.co confirmed, and is the per-minute cost acceptable at expected volume?

- Bilingual scope: is full Arabic RTL required at launch, or English-first with Arabic as a fast-follow?

- Family members are sub-profiles (not separate logins) — confirm this is acceptable for booking on behalf of minors/dependents.

# 6. Brand & UI notes (from the guidelines)

These are binding for design and front-end. Pulled directly from the MediLink Brand Identity Guidelines v1.0.

## Colour palette

| Name | Hex | RGB | Use |
| --- | --- | --- | --- |
| Russian Violet | #2E1A47 | 46, 26, 71 | Primary brand colour, dark backgrounds, headings, logo on light |
| Shocking Lavender | #DFC8E7 | 223, 200, 231 | Accent, CTAs, logo on dark, highlights |
| Smooth Pastel Blue | #C3D7EE | 195, 215, 238 | Secondary accent, calm surfaces |
| Eye White | #F9F4FA | 249, 244, 250 | Background / base surface |

Pairings should create soft contrast and a calm, trustworthy healthcare feel. In dark mode, avoid pure black — use a dark surface, not #000.

## Typography

- Agatho (serif): headlines, highlighted words, distinctive brand moments. Refined, premium, human.

- Manrope (sans): long-form text, descriptions, captions, and all digital UI content. This is the workhorse interface font.

- Abigaila Signature: special brand moments and personal notes only — not UI.

- 29LT Zarid Sans: Arabic headlines, body, and bilingual communication.

## Logo rules

- Use dark purple logo on light backgrounds, light lavender on dark — maintain strong contrast.

- Minimum clear space around the full logo = the size of the “M”. For the “Me” submark, clear space = ¼ of the “M”.

- Never alter, distort, recolour, outline, add shadows, or reduce logo visibility. Approved versions only.

- Use the “Me” submark for small applications — app icon, favicon, profile avatars.

## Tone of voice

Clear · Human · Empathetic · Trustworthy · Helpful. All UI copy, notifications, AI summaries, and error states must read this way — plain language, no jargon. Tagline: “Your Link to Better Care.”

## UI elements

- CTA buttons use the brand's soft angled shape (not plain rectangles) — e.g. “Find Your Care”, “Book Online”, “Book Now”.

- Use the soft, connection-inspired shapes and dot/blob patterns as backgrounds and accents — friendly, modern, digital-healthcare feel.

- Highlight / nav icons follow the simple line-icon style (Care, Reviews, Book, Tips, Doctors).

- App identity: app icon and favicon use the “Me” submark on Russian Violet.

# 7. Suggested next steps

- Team review of this doc — close the Section 5 open questions, especially telehealth scope and gateway choice.

- Lock the Phase 2 feature set against the F01–F60 spec based on Section 4.

- Design: build the design system first (colours, type, components, the soft-shape CTA) before screen design.

- Dev: stand up Supabase schema + RLS and the role/auth chain as the foundation, since every surface depends on it.